SysPulse

Multipurpose System Utility for Ubuntu

Roadmap

Completed phases and planned work

Author:  Praneeth

Version:  0.7.0

Date:  12 October 2026

License:  MIT (open source)

# Contents

Phase 1 — Monitoring foundation  ✔ Done

Phase 2 — System maintenance  ✔ Done

Phase 3 — Search and insight  ✔ Done

Phase 3.5 — Network utilities  ✔ Done

Phase 3.6 — PacketForge (TCP / UDP / serial terminal)  ✔ Done

Phase 3.7 — NetLens (packet capture and analysis)  ✔ Done

Phase 3.8 — App Launchers  ✔ Done

Phase 3b — Later

Phase 4 — Screen recorder  ✔ Done (X11)

Phase 5 — Linux platform coverage

# Phase 1 — Monitoring foundation  ✔ Done

☑	Workspace, Tauri 2 shell, Svelte UI, theme system

☑	Dashboard: live CPU / memory / GPU / disk / network gauges and charts

☑	Performance: per-core CPU, memory and swap, disk I/O, network throughput, temperatures

☑	GPU monitor: NVIDIA (NVML), AMD (amdgpu sysfs), Intel (i915/xe sysfs) — utilisation, VRAM, temperature, power, clocks, fan, encoder/decoder, per-process VRAM

☑	Hardware inventory: system/board/BIOS, CPU, memory, GPUs, storage, PCI, USB, network, audio, battery — with versions, drivers and firmware

☑	Processes: sortable and searchable table, filters (all / mine / active), details panel, End / Kill / Stop / Continue

# Phase 2 — System maintenance  ✔ Done

☑	syspulse-helper + polkit policy (privileged operations, one password prompt per action, allow-listed requests)

☑	Software: APT/dpkg (direct database read), Snap (snapd socket API), Flatpak; icons, size, version, install date; uninstall with a dry-run preview of every package removed; essential/desktop-critical packages blocked

☑	Cache cleaner: APT cache, journal (keep 100 MB), rotated logs, crash reports, core dumps, old Snap revisions, autoremove; thumbnails, Trash, GNOME Tracker index, browser caches, VS Code / pip / npm / Go / Cargo / Gradle / Conda / ML-model / JetBrains caches, other ~/.cache

☑	Large files: parallel scan (≈1.7 M files in 3 s), size threshold, type filters, hidden files, single filesystem; biggest folders, hot spots, space by type; open folder / Trash / delete (admin for other users' files)

☑	Process tree view, priority (renice), open files and network connections per process

# Phase 3 — Search and insight  ✔ Done

☑	File search: contains / wildcard / regex / exact, whole-path matching, type and extension filters, size range, modified date, owner, hidden files, noise-folder skipping, content search (parallel, binary files skipped); live streaming results; open / reveal / copy / trash

☑	Startup apps: XDG autostart list (system + user), enable / disable, add / edit / remove (user directory only)

☑	Services: systemd system and user units, status filters, details (PID, memory, CPU, restarts, unit file), recent journal, start / stop / restart / enable / disable (protected core units)

☑	Connections: system-wide TCP/UDP sockets with owning process, listening vs established, well-known port names, network-exposed listeners highlighted

☑	Disk map: zoomable squarified treemap (3 levels) in Large Files

☑	Alerts: CPU/GPU temperature, memory, disk, battery thresholds with sustain time, cooldown and hysteresis; desktop notifications + in-app toasts; settings persisted

☑	CSV export of the performance history

# Phase 3.5 — Network utilities  ✔ Done

☑	Network Settings (NetworkManager): adapters with live IPv4/IPv6, gateway, DNS, MAC, link speed, driver; edit IPv4/IPv6 (DHCP / static, multiple addresses, gateway, DNS, ignore DHCP DNS), MTU, autoconnect; save or save & apply; saved profiles; connect / disconnect

☑	Wi-Fi: radio on/off, scan with signal, channel, band, rate, security; channel-congestion chart; connect to saved networks

☑	Speed Test (iperf-style, SysPulse ↔ SysPulse): Server mode with optional access code and LAN discovery; TCP upload / download / bidirectional with 1–16 streams, retransmits and RTT (TCP_INFO); UDP at a target bitrate with loss, jitter (RFC 3550) and reordering; latency (RTT min/avg/p50/p90/p99/max, jitter, loss); full suite with exportable report; command-line client/server (--example netperf)

☑	Net Tools: ping with live RTT chart, traceroute (tracepath), DNS lookup, TCP port check

# Phase 3.6 — PacketForge (TCP / UDP / serial terminal)  ✔ Done

☑	Sessions in tabs: TCP client (auto-reconnect), TCP server (many clients, send to one/all), UDP (broadcast, multicast, reply-to-last), serial (USB adapter names and serial numbers, any baud, data/parity/stop bits, RTS/CTS and XON/XOFF, DTR/RTS control, CTS/DSR/DCD/RI indicators, break)

☑	Traffic view in standard notations: text with C escapes, hex, text+hex, hexdump -C, decimal, binary; UTF-8 / Latin-1 / ASCII; clock / relative / delta timestamps; optional Hercules notation ({0D}, $0D)

☑	Framing of received data: newline, delimiter byte, idle gap, fixed length, as received

☑	Highlight and filter by text or hex pattern; export view

☑	Send: text (C escapes) or hex, line endings, checksums (CRC-16/MODBUS, CRC-16/CCITT, CRC-32, XOR-8, SUM-8, LRC), live byte preview, repeat at an interval, send file in chunks, history

☑	Macros with F1–F12 shortcuts, saved session profiles, logging every byte to a file

☑	One-click serial permission fix (adds you to dialout via the admin helper)

☐	Later: auto-reply rules, serial plotter, protocol decoders (Modbus, NMEA), serial↔TCP bridge, scripting

# Phase 3.7 — NetLens (packet capture and analysis)  ✔ Done

☑	Capture helper syspulse-capture (AF_PACKET, BPF capture filters via libpcap, drop counters) with one-click permission grant/revoke; all capabilities dropped after setup

☑	pcap / pcapng open and save (Wireshark compatible)

☑	Dissectors: Ethernet, VLAN, Linux cooked, ARP, IPv4/IPv6, ICMP/ICMPv6, IGMP, TCP, UDP, HTTP/1.x, SSDP, TLS (SNI, ALPN, versions, certificates, alerts), QUIC headers, RTSP + SDP + interleaved, RTP (H.264/H.265 key frames), RTCP, DNS/mDNS, DHCP, NTP

☑	Wireshark-style display filters (≈330 fields, subnets, sets, regex) with auto-completion; capture-filter presets

☑	TCP analysis (retransmission, out-of-order, lost segment, dup ACK, zero window, keep-alive, port reuse); DNS/HTTP/RTSP/ping response times

☑	Owning application per connection; host names from DNS / SNI / Host

☑	Views: packets (virtual list, tree ↔ hex, plain-English summary), conversations, applications, RTP streams, statistics, insights; Follow TCP/UDP stream

☑	Optional tshark decode and "open in Wireshark"

☐	Later: TLS key-log decryption (SSLKEYLOGFILE), QUIC Initial SNI, HTTP object export, ring-buffer capture to disk, Modbus/MQTT decoders

# Phase 3.8 — App Launchers  ✔ Done

☑	Scan an application folder: native programs (ELF, architecture check), AppImages, scripts, Python (venv aware), Java jars; icons; bundled libraries and Qt plugins

☑	Launchers for other user accounts: start menu, trusted desktop icon (no "Allow Launching"), dock pin — nothing for the user to do

☑	Folder access for other users via ACLs (read or read/write), only where needed

☑	Live checks (permissions per user, missing libraries, desktop-file validation), test run, edit, add users, clean removal

☐	Later: system-wide launcher for all current and future users (/usr/share/applications + /etc/skel), unattended mode from a JSON file, copy-to-/opt option

# Phase 3b — Later

☐	Long-term history (SQLite) with day/week charts

☐	Optional background file index for instant search

☐	Software: available updates, install from search, Flatpak unused runtimes

☐	Hardware: memory-module details via helper (dmidecode)

☐	Per-process network bandwidth

☐	Speed test: iperf3 protocol compatibility, IPv6 server, connecting to new Wi-Fi networks

# Phase 4 — Screen recorder  ✔ Done (X11)

☑	Capture full screen (any monitor), a single window, or a region selected on a frozen snapshot

☑	Audio per recording: system sound, microphone, both mixed or none; device pickers, volume, live level meters

☑	MP4 / MKV / WebM; H.264, H.265, VP8; 15–60 fps; quality presets; encoder auto-selection with runtime probing (NVENC / VA-API when usable, x264 / x265 otherwise)

☑	Pause / resume without gaps; stop finalises the file; cancel discards it

☑	Countdown, hide SysPulse while recording, global hotkeys (Ctrl+Alt+R start/stop, Ctrl+Alt+P pause)

☑	Top-bar (tray / AppIndicator) menu with live REC timer: start, pause/resume, stop & save, cancel, open, quit

☑	Recordings list: play, show in folder, move to Trash

☐	Wayland capture via the xdg-desktop-portal ScreenCast + PipeWire

☐	NVENC on GStreamer 1.20 + new NVIDIA drivers (needs GStreamer ≥ 1.22 or an ffmpeg backend)

☐	Webcam overlay, click highlighting, trimming, configurable hotkeys

# Phase 5 — Linux platform coverage

☐	Wayland screen recording (PipeWire / xdg-desktop-portal)

☐	Other distributions: Debian, Linux Mint, Fedora (RPM package)

☐	AppImage with working admin actions (helper installed outside the read-only image)

SysPulse is a Linux-only project. A Windows port was considered and dropped (decision of 8 October 2026).